TEST PLAN

RAG-Based Primary Health Detection Chatbot

Conversational Symptom Screening & Triage Application

Software Quality Assurance — Master Test Plan

Version 1.0

Status: Draft for Review

Date: 21 September 2026

# Document Control

## Version History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 18 Sep 2026 | QA Lead | Initial draft — structure and scope |
| 0.9 | 20 Sep 2026 | QA Team | Added risk management and criteria |
| 1.0 | 21 Sep 2026 | QA Lead | Baselined for review |

## Reviewers & Approvers

| Role | Responsibility | Sign-off |
| --- | --- | --- |
| QA Lead | Owns the test plan and execution | Pending |
| Product Owner | Confirms scope and acceptance | Pending |
| Clinical Reviewer | Validates safety/triage test cases | Pending |
| Engineering Lead | Confirms technical feasibility & environments | Pending |

# Table of Contents

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the strategy, scope, approach, resources, schedule, and deliverables for testing the RAG-Based Primary Health Detection Chatbot. The application is an AI-powered conversational tool that allows users to describe symptoms in natural language, asks relevant follow-up questions, retrieves grounded evidence from a curated medical knowledge base using Retrieval-Augmented Generation (RAG), and returns a risk/triage assessment with recommended next actions and cited sources.

The document establishes a shared understanding among QA, engineering, product, and clinical reviewers of what will be tested, how quality will be measured, and the criteria that determine when testing may start and when the product is ready for release.

## 1.2 Product Overview

The system is a health screening and guidance tool — explicitly not a diagnostic or prescribing tool. Its defining architectural principle is that medical safety decisions do not depend solely on the Large Language Model (LLM). A deterministic, rule-based safety/red-flag engine runs alongside the LLM and can override its output. The end-to-end pipeline under test is:

User → Conversation Manager → Symptom Extraction → Safety / Red-Flag Detection → Risk Assessment → RAG Retrieval → Evidence → LLM Response → Output Safety Validation → User

## 1.3 Components Under Test

| Layer | Technology | Focus of Testing |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind | Chat UI, risk display, assessment summary, states |
| Backend API | Python + FastAPI + Pydantic | Endpoints, validation, orchestration |
| Safety Engine | Deterministic rule engine | Red-flag detection, escalation, overrides |
| RAG Pipeline | Custom retrieval + embeddings | Retrieval quality, grounding, reranking |
| LLM Service | Anthropic / OpenAI-compatible | Grounded generation, safety constraints |
| Database | Supabase Postgres + pgvector | Persistence, vector search, RLS isolation |

## 1.4 References

- Product Requirements Document (PRD) — RAG-Based Primary Health Detection Chatbot, v1.0

- System architecture and API design specifications (PRD §24–§26)

- Risk classification model (PRD §7): Emergency, Urgent, Routine, Self-care

- RAG evaluation and chatbot evaluation dataset (PRD §36–§37)

## 1.5 Definitions & Acronyms

| Term | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — grounding LLM responses in retrieved evidence |
| Red flag | A symptom pattern that indicates potential emergency/urgent care need |
| Triage level | One of Emergency, Urgent, Routine, Self-care/Monitor |
| Groundedness | Degree to which a response is supported by retrieved evidence |
| RLS | Row Level Security — database-enforced per-user data isolation |
| False negative | An emergency case incorrectly classified as non-emergency |

# 2. Scope of Testing

This section defines the boundaries of testing: the features and quality attributes that will be verified (in scope) and those explicitly excluded from this cycle (out of scope).

## 2.1 In Scope

## 2.1.1 Functional Areas

- Conversational chat interface — sending/receiving messages, typing indicator, timestamps, loading and error states, start/end/clear assessment.

- Symptom extraction — structured capture of symptom name, severity, duration, onset, and associated symptoms from free text.

- Conversational question engine — contextually relevant follow-up questions without repeating answered questions.

- Safety / red-flag detection — deterministic detection of emergency and urgent patterns, including cross-turn escalation.

- Risk classification — correct assignment of Emergency, Urgent, Routine, and Self-care levels.

- RAG retrieval — semantic search, metadata filtering, reranking, and use of approved sources only.

- Grounded response generation — responses grounded in retrieved evidence with source citations.

- Assessment summary — symptom summary, risk level, possible explanations, recommended next step, and warning signs.

- APIs — /api/chat, /api/assessment/*, /api/feedback, /api/health.

- Special-population flows — child/infant and pregnancy handling that raises the risk floor.

## 2.1.2 Non-Functional Areas

- Performance — API and RAG retrieval response times against target thresholds.

- Security — prompt injection, RAG poisoning, data leakage, RLS/conversation isolation, API key exposure, rate limiting.

- Usability & accessibility — clarity of guidance, emergency visibility, responsive layout.

- Reliability — graceful degradation and error handling across service failures.

- Compatibility — supported browsers and viewport sizes.

## 2.2 Out of Scope

- Formal clinical validation and regulatory certification of the medical rule set and knowledge base.

- Definitive diagnosis, medication prescription, or dosage recommendations (explicit product non-goals).

- Admin portal features scheduled for a later release (MVP+).

- Multi-language support, voice input, and telemedicine/appointment integrations (Phase 2).

- Third-party LLM/embedding provider internals (tested only via their integration contract).

- Load/stress testing beyond defined performance smoke targets (deferred to a dedicated performance cycle).

## 2.3 Assumptions

- Test and staging environments mirror production configuration for Supabase, LLM, and embedding providers.

- A clinically reviewed evaluation dataset is available for safety and RAG accuracy testing.

- Stable API contracts are provided before system test entry.

# 3. Testing Approach

A risk-based, layered testing approach is adopted, reflecting the product's defining principle that safety must not depend solely on probabilistic LLM behavior. Testing effort is weighted toward the deterministic safety layer and emergency detection, where the cost of failure is highest.

## 3.1 Test Levels

| Level | Objective | Owner |
| --- | --- | --- |
| Unit testing | Validate individual functions: safety rules, symptom extraction, reranking, validators | Developers |
| Integration testing | Verify service interactions across the pipeline and API contracts | QA + Dev |
| System testing | End-to-end conversation flows through the full UI and backend | QA |
| AI/RAG evaluation | Measure retrieval precision/recall, groundedness, citation accuracy, hallucination rate | QA + Clinical |
| Safety testing | Verify emergency detection sensitivity and safe-response behavior | QA + Clinical |
| Acceptance testing | Confirm acceptance criteria and stakeholder sign-off | Product + QA |

## 3.2 Test Types

- Functional testing: chat flow, symptom extraction, question engine, risk classification, assessment summary, and APIs.

- Safety & triage testing: scenario-based cases for each risk level; single-turn and cross-turn escalation; self-harm, overdose, child, and pregnancy flows.

- RAG quality testing: retrieval relevance, grounding of claims, correct citations, and rejection of non-approved sources.

- Security testing: prompt injection, RAG poisoning, SQL injection, XSS, authentication/authorization bypass, RLS isolation, and key exposure.

- Performance testing: response latency for chat and retrieval against target thresholds.

- Usability & UI testing: disclaimer visibility, emergency prominence, error/loading states, and responsive layout.

- Regression testing: automated re-run of the safety and pipeline suites on every change.

## 3.3 Test Design Techniques

- Equivalence partitioning and boundary value analysis (e.g., severity 0–10, fever duration thresholds).

- Scenario/use-case testing based on realistic symptom narratives.

- Decision-table testing for combined red-flag rules (e.g., chest pain AND shortness of breath).

- Negative and adversarial testing for prompt injection and unsafe requests.

- Exploratory testing for conversational edge cases and phrasing variation.

## 3.4 Automation Strategy

Deterministic safety rules and pipeline behavior are covered by an automated suite (Pytest) executed in CI on every commit. The suite includes the PRD evaluation cases and reports emergency-detection sensitivity as a gating metric. Frontend end-to-end journeys are automated with Playwright. AI/RAG quality is measured by a repeatable evaluation script against a labelled dataset.

## 3.5 Tools & Environment

| Category | Tooling |
| --- | --- |
| Unit / API testing | Pytest, pytest-asyncio, FastAPI TestClient, Postman |
| Frontend E2E | Playwright |
| RAG / safety evaluation | Custom evaluation scripts + labelled dataset |
| CI/CD | GitHub Actions |
| Defect tracking | Issue tracker (e.g., Jira/Linear) |
| Environments | Local, CI, and Staging (mirroring production) |

# 4. Risk Management

Risks are assessed by likelihood and impact. For this product, false negatives on emergency symptoms are treated as the most severe failure mode and are prioritized accordingly. Each risk has an owner and a mitigation strategy.

## 4.1 Product & Safety Risks

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Emergency symptom missed (false negative) | Critical | Medium | Dedicated safety suite; 100% emergency-sensitivity gate; clinical review of rules |
| R2 | LLM hallucination / unsupported medical claim | High | Medium | RAG grounding checks; output validator; groundedness metric |
| R3 | Definitive diagnosis or prescription language leaks | High | Low | Output sanitization tests; negative test cases |
| R4 | Over-triage causing alarm fatigue | Medium | Medium | Balance false-positive rate; tune thresholds with clinical input |
| R5 | Prompt injection overrides safety policy | High | Medium | Adversarial test cases; treat inputs/docs as data, not instructions |

## 4.2 Data & Security Risks

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R6 | Conversation data leakage across users | Critical | Low | RLS isolation tests; authorization test cases |
| R7 | RAG poisoning via unapproved sources | High | Low | Approved-only retrieval tests; ingestion review workflow |
| R8 | Exposure of service-role / LLM API keys | High | Low | Secret scanning; verify keys never reach the frontend |
| R9 | Excessive usage / rate-limit bypass | Medium | Medium | Rate-limit tests; abuse scenarios |

## 4.3 Project & Test Risks

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R10 | Clinically reviewed dataset unavailable | High | Medium | Escalate early; use interim dataset flagged as non-validated |
| R11 | Unstable test environment / provider outages | Medium | Medium | Offline fallback modes; mocked providers for deterministic runs |
| R12 | Late API contract changes | Medium | Medium | Contract tests; freeze contracts before system-test entry |
| R13 | Insufficient QA time for full coverage | Medium | Medium | Risk-based prioritization; safety-critical paths first |

# 5. Entry and Exit Criteria

## 5.1 Entry Criteria

Formal test execution for a given level begins only when the following conditions are met:

- Test Plan reviewed and baselined; scope agreed with stakeholders.

- Requirements/user stories and API contracts are stable and available.

- Build is deployed to the target environment and passes a smoke test (/api/health OK).

- Test environment configured with Supabase, LLM, and embedding providers (or documented fallbacks).

- Test data and the clinically reviewed evaluation dataset are prepared and loaded.

- Test cases are written, reviewed, and traceable to requirements.

- Unit tests pass in CI and code is merged to the test branch.

## 5.2 Exit Criteria

Testing for a level is considered complete, and the product a release candidate, when all the following hold:

- 100% of planned safety-critical and high-priority test cases are executed.

- ≥ 95% of all planned test cases are executed and ≥ 98% pass.

- Emergency-detection sensitivity = 100% on the evaluation dataset (zero emergency false negatives).

- No open Critical or High severity defects; agreed workarounds exist for Medium defects.

- RAG groundedness and citation-accuracy metrics meet agreed targets; hallucination rate within threshold.

- Security test cases (prompt injection, RLS isolation, key exposure) pass.

- Performance targets met: API response < 5s and RAG retrieval < 1s (target).

- Regression suite green in CI; test summary report reviewed and signed off.

## 5.3 Suspension & Resumption Criteria

| Suspend testing when… | Resume testing when… |
| --- | --- |
| A blocking defect prevents further execution of a major area | The blocking defect is fixed and verified |
| The test environment is unstable or a provider is down | The environment is restored and smoke test passes |
| A safety-critical regression is detected | Root cause is fixed and the safety suite passes |

## 5.4 Defect Severity Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Safety failure or data breach; blocks release | Emergency case not escalated; cross-user data leak |
| High | Major function broken; no reasonable workaround | RAG returns unapproved sources; API 500 on valid input |
| Medium | Function impaired; workaround exists | Follow-up question repeats; minor retrieval noise |
| Low | Cosmetic or minor issue | UI spacing; wording polish |

# 6. Test Deliverables

The following artifacts are produced across the testing lifecycle and shared with stakeholders.

## 6.1 Before Execution

- Test Plan (this document).

- Test cases and test scenarios, traceable to requirements.

- Requirements Traceability Matrix (RTM).

- Test data sets and the clinically reviewed evaluation dataset.

- Automation test scripts (Pytest, Playwright) and evaluation scripts.

## 6.2 During Execution

- Test execution logs and run records (manual and automated).

- Defect reports with severity, priority, steps, and evidence.

- CI pipeline results, including the safety-sensitivity gate.

- Daily/weekly test status updates.

## 6.3 After Execution

- Test Summary Report — coverage, pass/fail, defect trends, and residual risk.

- RAG & Safety Evaluation Report — precision/recall, groundedness, citation accuracy, hallucination rate, emergency sensitivity.

- Regression test report.

- Release recommendation and sign-off record.

## 6.4 Deliverables Summary

| Deliverable | Owner | Phase |
| --- | --- | --- |
| Test Plan | QA Lead | Planning |
| Test Cases + RTM | QA Team | Design |
| Automation & evaluation scripts | QA + Dev | Design/Execution |
| Defect reports | QA Team | Execution |
| Test Summary Report | QA Lead | Closure |
| RAG & Safety Evaluation Report | QA + Clinical | Closure |
| Release recommendation & sign-off | QA Lead + Product | Closure |

Note on clinical validation

The medical rule set, knowledge base, and evaluation dataset used in testing are engineering and QA artifacts and are not a substitute for formal clinical validation. Safety and triage test cases must be reviewed and approved by qualified healthcare professionals before the product is positioned for real-world use.